Understanding Software Risk

Software project are different from everyday tasks because they have many unknowns.

These unknowns can cause delays and cost money.

- Simple : Low risk. These tasks require effort but are predictable.

- Complicated : Medium risk. These have many steps and require problem-solving, but are manageable with a plan.

- Complex : High risk. These tasks are uncertain and require high skill to succeed

The 5 Major Risks

Integration : Connecting different systems to exchange data is very complex.

Data Migration : Moving data from an old system to a new one often causes errors, such as missing or “dirty” data.

Customization : Creating brand new features is much riskier than just editing existing ones. It creates hidden problems for future upgrades.

Unproven Technology : Using new, “Hot” technology is dangerous because there is no track record and the team may not have experience with it.

Large Projects : Huge projects are hard to coordinate. It is easy for teams to misunderstand the goals.

Warning Sings

“Wants” vs. “Needs” : Stakeholders often ask for features they like but do not actually need.

False Optimism : If a tech team says “No problem” or “it will work out” without a real plan, it is warning sign.

Over-promising : Be skeptical of claims that software “runs on any device” or “integrates with any system”

How to Manage Risk

You cannot completely avoid or neutralize risks, sp you must budget for them.

- Identify Risks : Find the “Heart Surgery” tasks early.

- Add Contingency : Add extra money to the budget for risky areas. For example, you might add 10% extra budget for data migration and 5% for integration

- Review : If the risk budget is very high, you should check if all the “wanted” features are truly necessary.