What is Project Rescue？

How to save a project that is failing or “bleeding to death”. Even well-planned projects can fail due to unexpected challenges, bed management, or budget problems.

The 7 Steps to Rescue a Project

Assess the Impact :

- Pause the project to check what is wrong before making decisions.

- Ask critical questions about the budget, time, and solution.

- Talk to the key people involved.

Analyze the Cause :

- Find out why the project is failing. Don’t just guess.

- Review documents like risk logs and plans.

- Use the Fishbone Diagram to find the “root cause” of the problems.

Define a Strategy :

- Decide on a solution. You might continue the project, change it significantly, or cancel it entirely.

- Check how you solution affects time, cost, and quality.

Make a Plan :

- Create a Stabilization Plan to get immediate control.

- Create a Delivery Assurance Plan for the long term to ensure the project gets finished.

Update the Project Plan :

- Change the timeline to be realistic.

- Find “quick wins” to help the team feel confident again.

Implement the Solution :

- Start using new processes.

- Make sure you have enough resources.

Restart the Project :

- Relaunch with clear communication to get everyone on the same page.

- Focus on improving team moral and keep meetings short and useful.

Key Takeaways

Don’t Blame : Focus on fixing the problem and working together, not blaming individuals.

Be Structured : Use a step-by-step process rather than trying to fix everything at once.

Communicate : Strong leadership and open communication are necessary to turn a project around.