The Critical Turning Point(The 2/3 Rule)

Many projects look fine until they are about 66% done. This is when hidden risks appear.

- The Reality Clash : Failures often happen when business users finally see the software. Their expectations might not match the reality.

- The 80/20 Resource Trap : The final 20% of the work often takes up 80% of the resources.

Resource Management Mistakes

A common mistake is adding more people to a late project to speed it up. This usually fails because :

- Onboarding Costs: New people need to be taught. This slows down the current team.

- Confusion : It leads to more confusion and lower productivity.

- “Maximum Wallpaperers” : If a team is too big, they get in each other’s way.

The Three Major “Infections”

- Bad Technology Team

Signs : They take on step forward but two steps back. The system does not get more stable over time.

The Hard Truth : You cannot fix a bad team.

Solution : Replace the team as early as possible. Do not wait.

- Wrong Technology Choice

Signs : The technology makes basic requirements extremely hard to do.

Sunk-Cost Bias : Leaders often refuse to change because they have already spent so much money. This is “emotional logic”.

Solution : It is often cheaper to scrap it and restart than to keep going with the wrong tech.

- Lack of Leadership

Signs : “Management by committee”

Solution : This must be fixed from the top. Usually, project leadership needs to be replaced to clear the barriers.

Handling “We Need More Time”

When programmers say, “I just need another week,” it usually means they are unsure if the solution is even possible.

- The Strategy : Do not give indefinite time. Use the 2-3 Week Rule.

- The Goal : In 2-3 weeks, they must prove the “feasibility”, not necessarily finish the code.

- Plan B : Always have a backup plan in case they fail.

When Problem Surface, Ask :

Is feasibility clear?

Is the team competent?

Is the technology fit for purpose?

Is the leadership decisive?